## Slide 1: Sprint #2
Monday 5/19 – Saturday 5/24

## Slide 2: Agenda --- 5/19 Monday (Day #1)
Discuss small logistical progress I made yesterday and what I intend on finishing by the end of today

## Slide 3: Previous Progress
Completed sprint 1 presentation
Uploaded backlog descriptions, standups, retrospective, and sprint documentation to GitHub
Emailed Dr. Raymer for presentation request
Started working on timeline

## Slide 4: Problems & Blockers
React, html, css, tailwind css, ui/shadcn learning curve
Timeline is going to take a long time to make
  Create subtasks for all backlog items (8 left)
  Estimate duration of each subtask
  Assign start/end dates
  Research + implement gantt chart software

## Slide 5: Timeline Issue

## Slide 6: Pending Actions
Create rough timeline including Japan
Give sprint 1 presentation later on today
Complete and grade 1st and 2nd quiz
Implement static UI elements using React, html, tailwind css, JavaScript
Fix figma ui mockup
  Version 1: make consistent + download (extra version)
  Version 2: make consistent + remove status bar + download (mvs version ---- remove impulsive feature)

## Slide 7: Next Steps
Create rough timeline including Japan
Give sprint 1 presentation later on today
Complete and grade 1st and 2nd quiz
Fix figma ui mockup
  Version 1: make consistent + download (extra version)
  Version 2: make consistent + remove status bar + download (mvs version ---- remove impulsive feature)

## Slide 8: Agenda --- 5/20 Tuesday (Day #2)
Review poor understanding of react – show quiz scores
Introduce + review rough timeline
Promise immediate timeline will be created by tomorrow

## Slide 9: Previous Progress
Fixed UI mockups (2 versions)
Took quiz 2 for first time (18/40 = 45%)
Retook quiz 1 (13/15 = 87%)
Finished Rough Timeline

## Slide 10: Rough Timeline

## Slide 11: Problems & Blockers
Need to re-read the react article but head hurts and I have brainfog (more difficult to learn with these conditions)

## Slide 12: Next Steps
Re-read react article for quiz 2
Retake + grade quiz 2
Review missed questions in quiz 1
Write up subtasks for backlog items in next sprint (sprint 3)
Create gantt chart for immediate timeline
  Immediate timeline – subtasks of backlog items in the current sprint and the next sprint

## Slide 13: Agenda --- 5/21 Tuesday (Day #3)

## Slide 14: Previous Progress

## Slide 15: Immediate Timeline (Sprints 2 & 3)

## Slide 16: Sprints 2 & 3 Timeline (Untouched)

## Slide 17: Timeline: Sprint 2 Progress

## Slide 18: Problems & Blockers

## Slide 19: Next Steps