## Slide 1: Sprint 1 Review
May 10 – May 16 (7 days)

## Slide 2: Objective
Establish the foundation of project including overall plan + documentation, ui/ux design, and methodology management

## Slide 3: Milestones
Finish documentation drafts (sdp, pop, mvs, user-stories)
Get basic web application up and running
Populate web page with static components using appropriate styling
Complete and upload documentation of first sprint to GitHub
Implement solo-scrum methodology

## Slide 4: Backlog Items
Project Setup
  Project management documents
  Initial plans for the design
  Setting up a basic web app
Intro to Solo-scrum
  Daily standup, retrospectives, definition of done, sprints, backlogs
  Upload documentation to github
UI/UX Foundation
  Learn the front end technologies: React, Tailwind CSS, UI/Shadcn
  Create wireframe and figma markups
  Populate web app with components to match figma marku

## Slide 5: Design (wireframe, figma)

## Slide 6: Design (web-page)

## Slide 7: Tech Stack Updates

## Slide 8: Quiz Results

## Slide 9: Standup Evolution

## Slide 10: Retrospective

## Slide 11: Live Assessment (optional)

## Slide 12: Questions